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General conditions site services template
List every temporary service the project needs, so none is left out of the budget.
Fill in quantities and durations first, then add the quotes as they arrive. Leave a line blank rather than guess.
1. PROJECT DETAILS
Project name and address:
Project manager and superintendent:
Start and finish dates:
Crew size at peak:
Site area and access notes:
Estimator and date:
2. TEMPORARY FACILITIES
	Item
	Unit
	Quantity
	Duration
	Unit cost
	Quote reference

	Office trailer
	
	
	
	
	

	Storage containers
	
	
	
	
	

	Temporary fence and gates
	
	
	
	
	

	Portable toilets and servicing
	
	
	
	
	

	Hand wash stations
	
	
	
	
	

	Drinking water
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General conditions site services template
Power, waste, safety and cleaning.
3. POWER, LIGHT AND CLIMATE
	Item
	Unit
	Quantity
	Duration
	Unit cost
	Quote reference

	Temporary power or generators
	
	
	
	
	

	Fuel
	
	
	
	
	

	Light towers or temporary lighting
	
	
	
	
	

	Heating or cooling
	
	
	
	
	



4. WASTE AND RECYCLING
	Item
	Unit
	Quantity
	Duration
	Unit cost
	Quote reference

	Roll-off containers by size
	
	
	
	
	

	Recycling streams and containers
	
	
	
	
	

	Concrete washout
	
	
	
	
	

	Hauls, swaps and weight charges
	
	
	
	
	



5. SAFETY, TRAFFIC AND CLEANING
	Item
	Unit
	Quantity
	Duration
	Unit cost
	Quote reference

	Barricades, cones and signs
	
	
	
	
	

	Dust control and air quality
	
	
	
	
	

	Street and site cleaning
	
	
	
	
	

	Other site services
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General conditions site services template
Schedule and assumptions.
6. WHEN EACH SERVICE IS ON SITE
Mark the phases when each service is needed.
	Service
	Mobilization
	Foundations
	Structure
	Envelope
	Interiors
	Closeout

	Office trailer and storage
	
	
	
	
	
	

	Fence and barricades
	
	
	
	
	
	

	Toilets and hand wash
	
	
	
	
	
	

	Power, light and climate
	
	
	
	
	
	

	Roll-offs and recycling
	
	
	
	
	
	

	Water, dust and cleaning
	
	
	
	
	
	



7. ASSUMPTIONS TO CONFIRM
☐  Delivery and removal charges are listed for each item
☐  Service visits and refueling are priced
☐  Weight limits and overage charges are known
☐  Permits are assigned to a party
☐  Rental periods cover the schedule with float
☐  Insurance certificates are requested from providers
Update the quantities and durations whenever the schedule changes, and ask providers to requote.
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